GESTURE CONTROL

Full Development Plan

A customizable, webcam-based controller for Windows PCs

| Project decision | Selected approach |
| --- | --- |
| Target platform | Windows 10/11 desktop |
| Interface | Modern desktop application with dashboard and system-tray support |
| Core stack | Python 3.11, OpenCV, MediaPipe Tasks, PySide6 |
| Customization | Built-in gestures + user-defined gesture-to-action mappings |
| Initial priority | Reliable scrolling, then volume/media controls and profiles |
| Processing model | Local webcam processing; no cloud inference required |

Purpose

This document takes the idea from an empty Windows project folder to a tested, packaged desktop application. It includes setup instructions, architecture, file layout, implementation sequence, prototype code, testing, packaging, and release criteria.

# 1. Product definition

Gesture Control lets a user operate common PC functions with hand movements captured by a webcam. It is intended as a practical desktop utility—not a replacement for every mouse and keyboard interaction.

## 1.1 Product goals

Scroll through web novels, PDFs, documents, and social feeds without touching the mouse.

Control volume and supported screen brightness using continuous gestures such as pinching.

Trigger discrete actions such as play/pause, next track, browser back, and keyboard shortcuts.

Let users assign supported actions to predefined gestures without writing code.

Provide configurable profiles such as Reading, Browsing, Media, and Custom.

Run locally, show clear tracking status, and stop continuous actions safely when tracking is lost.

## 1.2 Non-goals for the first release

Replacing all mouse movement, typing, or accessibility software.

Training a new neural network for every user.

Supporting arbitrary user scripts or unrestricted shell commands.

Guaranteeing 60 FPS on every computer or webcam.

Supporting every operating system in the first Windows release.

# 2. Recommended technology stack

| Technology | Role | Notes |
| --- | --- | --- |
| Python 3.11 | Application language | Use a virtual environment and pin tested dependency versions before release. |
| OpenCV | Webcam capture and preview frames | Use a bounded/latest-frame strategy in the production pipeline. |
| MediaPipe Tasks – Hand Landmarker | Hand landmarks and handedness | Use the current Tasks API and download its .task model separately. |
| NumPy | Coordinate and signal calculations | Useful for normalized distances and smoothing. |
| PySide6 | Desktop UI | Keep all widgets and UI updates in the main Qt thread. |
| pynput | Mouse scroll and keyboard input | Test focus and permissions on the target Windows setup. |
| pycaw | Windows master-volume control | Keep Windows-specific code behind an action adapter. |
| screen-brightness-control | Supported display brightness | Hardware and driver support varies; treat as optional. |
| pytest | Automated tests | Test gesture logic without needing a physical webcam. |

Dependency note: package APIs and compatibility change. Once the first environment works, record exact versions with `pip freeze > requirements-lock.txt` and use that lock file for repeatable development and builds.

# 3. Project setup on Windows

## 3.1 Prerequisites

Windows 10 or Windows 11.

Python 3.11 installed and available through the `py` launcher.

A working webcam (built-in or USB).

A microphone is not required.

Internet access for installing packages and downloading the MediaPipe model.

Install Python from https://www.python.org/downloads/windows/. During installation, enable the option to add Python to PATH if offered.

## 3.2 Create the project and virtual environment

mkdir GestureControl

cd GestureControl

py -3.11 -m venv .venv

.\.venv\Scripts\Activate.ps1

python -m pip install --upgrade pip

If PowerShell blocks virtual-environment activation, avoid changing machine-wide execution policy and call the environment's Python directly:

.\.venv\Scripts\python.exe -m pip install --upgrade pip

## 3.3 Initial requirements.txt

opencv-python

mediapipe

numpy

PySide6

pynput

pytest

pycaw

screen-brightness-control

python -m pip install -r requirements.txt

python -m pip freeze > requirements-lock.txt

For the first scrolling prototype, the essential packages are OpenCV, MediaPipe, NumPy, and pynput. The remaining packages support the desktop UI, tests, volume, and optional brightness features.

## 3.4 Download the MediaPipe model

Download the Hand Landmarker task model from the official guide: https://developers.google.com/edge/mediapipe/solutions/vision/hand_landmarker#models

Create a `models` folder and save the downloaded file as `models/hand_landmarker.task`. The model file is not automatically installed by pip. Keep its licence and source information with the project when distributing the application.

# 4. System architecture

The production application is divided into independent stages. The camera and inference pipeline must not run in the GUI thread.

| Stage | Input | Output | Responsibility |
| --- | --- | --- | --- |
| 1. Capture worker | Webcam | Newest available frame | Read frames, timestamp them, discard stale frames, handle camera errors. |
| 2. Hand tracker | RGB frame | Landmarks, handedness, confidence | Run MediaPipe inference and normalize results. |
| 3. Gesture engine | Landmark snapshots | Semantic gesture events | Classify poses, detect movement, smooth signals, debounce and manage states. |
| 4. Mapping engine | Gesture events + active profile | Action commands | Validate mapping, resolve hand/profile rules, apply parameters. |
| 5. Action dispatcher | Action commands | OS input/API calls | Perform scrolling, keyboard, media, volume, and brightness operations. |
| Desktop UI | Signals and settings | User configuration | Show status, preview, profiles, mappings, calibration, and errors. |

## 4.1 Threading rules

Qt GUI objects are created and updated only in the main thread.

Run camera capture and inference in a worker thread initially; separate capture and inference workers if profiling justifies it.

Use a one-frame/latest-frame buffer so slow inference does not build a queue of stale images.

Use a bounded action queue. Coalesce continuous-value updates (for example, volume) rather than queuing every intermediate value.

One-shot commands such as next track must not be silently repeated because a queue backs up.

Stop all continuous actions when the hand is lost, the app is paused, the active profile changes, or the app exits.

## 4.2 Performance targets

| Metric | Initial target | How to measure |
| --- | --- | --- |
| Camera preview | 25–30 FPS on typical hardware | Measure capture timestamps. |
| Gesture response | Under 150 ms where practical | Timestamp detection and command dispatch. |
| UI responsiveness | No visible freezes during tracking | Run UI while camera/inference is active. |
| Stale-frame backlog | No accumulating frame queue | Inspect queue depth; use latest-frame replacement. |
| Safety stop | Immediate or short bounded delay on tracking loss | Simulate loss during continuous scroll. |

A 60 FPS experience is a stretch goal, not a guaranteed requirement. Actual performance depends on webcam frame rate, image size, inference time, CPU/GPU support, and other running applications.

# 5. Gesture and action design

## 5.1 Built-in gesture catalogue

| Gesture | Type | Potential use |
| --- | --- | --- |
| Open palm | Pose / hold | Activation pose, pause/resume mode, or user-defined shortcut. |
| Two-finger pose | Pose / hold | Reading scroll activation or custom trigger. |
| Pinch | Continuous / transition | Volume or brightness control; pinch transition can be a click-like trigger. |
| Fist | Pose / transition | Play/pause or another deliberate one-shot action. |
| Swipe left/right | Motion | Previous/next track, browser back/forward, or tab actions. |
| Swipe up/down | Motion | Scroll, page navigation, or user-defined action. |
| Finger count / pointing | Pose | Additional custom shortcuts. |

These are candidate gestures. Validate them across lighting, camera angle, hand orientation, and user differences. Avoid relying on one raw landmark comparison as a universal classifier.

## 5.2 Action catalogue

| Category | Actions |
| --- | --- |
| Scrolling | Scroll up/down, continuous scroll, stop, page up/down. |
| Media | Play/pause, next, previous, mute. |
| System | Set volume, volume up/down, supported display brightness. |
| Navigation | Browser back/forward, switch tab, close tab. |
| Keyboard | Send a user-selected safe keyboard shortcut. |
| Application | Later: allowlisted application actions, not arbitrary shell commands. |

## 5.3 Gesture event versus action

The recognition engine must not directly decide what a gesture does. It emits semantic events such as `SWIPE_RIGHT`, `PINCH_CHANGED`, or `TWO_FINGER_POSE_ENTERED`. The mapping engine looks up the active profile and converts the event into an action. This separation is the foundation of customization.

## 5.4 Trigger modes

| Mode | Meaning | Example |
| --- | --- | --- |
| On enter | Fire once when the gesture becomes active. | Swipe right → next track. |
| While held | Keep an action active while the pose remains valid. | Hold scroll pose → continuous scroll. |
| On release | Fire once when the gesture ends. | Release pinch → confirm. |
| Continuous | Update a scalar action as a measured value changes. | Pinch distance → volume percentage. |
| Repeated | Send controlled repeated events while held. | Hold pose → repeated scroll ticks. |

## 5.5 Recognition stability

Use normalized coordinates and distances rather than raw pixels wherever possible.

Smooth continuous measurements with an exponential moving average.

Use separate activation and release thresholds (hysteresis).

Require a configurable hold duration for poses that could occur accidentally.

Use cooldowns for one-shot gestures.

Use a neutral/release condition between repeated one-shot activations.

Check handedness only after verifying the exact mirrored-frame convention in tests.

Provide an explicit pause/stop control independent of gesture recognition.

# 6. Gesture mapping and profile system

The mapping system has two user-facing levels: (1) assign built-in gestures to supported actions; (2) adjust conditions such as hand, confidence, hold duration, movement distance, and repeat rate. Recorded custom motion templates are a later feature.

## 6.1 Mapping editor workflow

Choose a profile.

Choose a built-in gesture or start a custom-condition mapping.

Choose the hand: left, right, or either.

Choose an action from a categorized action list.

Choose trigger mode: on enter, while held, on release, continuous, or repeated.

Adjust supported parameters such as sensitivity, hold duration, cooldown, scroll speed, and direction.

Run Test Gesture and inspect the detected gesture and confidence.

Save the mapping; show a warning if it conflicts with an existing mapping.

## 6.2 Recommended profiles

| Profile | Example default mappings |
| --- | --- |
| Reading | Two-finger pose + vertical motion → scroll; pinch → optional zoom/volume. |
| Browsing | Swipe left/right → back/forward; two-finger pose + motion → scroll. |
| Media | Fist transition → play/pause; swipe left/right → previous/next. |
| Custom | User-defined combinations and parameters. |

## 6.3 Example profile JSON

{

"schema_version": 1,

"name": "Reading",

"mappings": [

{

"id": "reading_scroll",

"enabled": true,

"gesture": {

"event": "VERTICAL_MOTION",

"activation_pose": "TWO_FINGER_POSE",

"hand": "right",

"min_confidence": 0.75

},

"trigger": {

"mode": "while_held",

"hold_ms": 250,

"cooldown_ms": 150

},

"action": {

"type": "scroll",

"direction": "vertical",

"speed": 0.55,

"invert": false

}

}

]

}

Treat this as a schema example, not a complete validator. Add schema versioning, defaults, migration logic, and validation before loading user-edited files. Do not execute code from profile files.

# 7. First working scrolling prototype

The first prototype proves the camera → hand landmarks → pose recognition → movement calculation → mouse scroll path. It is intentionally a single-file diagnostic program. It is not yet the final threaded desktop app.

## 7.1 Prototype behaviour

Open the default webcam and mirror the preview.

Run MediaPipe Hand Landmarker in video mode.

Detect a simple two-finger pose (index and middle extended; ring and pinky curled).

Use the average of palm landmarks as the movement reference.

When the pose is active, moving the hand upward scrolls the page down; moving downward scrolls up.

Stop scrolling when the pose ends or the hand is lost.

Press Q in the preview window to exit.

## 7.2 Save as prototype_scroll.py

from pathlib import Path

import time

import cv2

import mediapipe as mp

from mediapipe.tasks import python

from mediapipe.tasks.python import vision

from pynput.mouse import Controller

MODEL_PATH = Path("models/hand_landmarker.task")

CAMERA_INDEX = 0

DEAD_ZONE = 0.012

SCROLL_SENSITIVITY = 180

MAX_SCROLL_STEP = 8

mouse = Controller()

def is_two_finger_pose(hand):

# MediaPipe landmark indices:

# 6/8 = index PIP/tip; 10/12 = middle PIP/tip

# 14/16 = ring PIP/tip; 18/20 = pinky PIP/tip

index_up = hand[8].y < hand[6].y

middle_up = hand[12].y < hand[10].y

ring_curled = hand[16].y > hand[14].y

pinky_curled = hand[20].y > hand[18].y

return index_up and middle_up and ring_curled and pinky_curled

def main():

if not MODEL_PATH.exists():

raise FileNotFoundError(

f"Missing model: {MODEL_PATH.resolve()}. "

"Download Hand Landmarker task model and place it in models/."

)

options = vision.HandLandmarkerOptions(

base_options=python.BaseOptions(

model_asset_path=str(MODEL_PATH.resolve())

),

running_mode=vision.RunningMode.VIDEO,

num_hands=1,

min_hand_detection_confidence=0.6,

min_hand_presence_confidence=0.6,

min_tracking_confidence=0.6,

)

camera = cv2.VideoCapture(CAMERA_INDEX)

if not camera.isOpened():

raise RuntimeError("Could not open webcam. Check permissions or camera index.")

camera.set(cv2.CAP_PROP_FRAME_WIDTH, 640)

camera.set(cv2.CAP_PROP_FRAME_HEIGHT, 480)

previous_y = None

last_timestamp_ms = -1

try:

with vision.HandLandmarker.create_from_options(options) as tracker:

while True:

ok, frame = camera.read()

if not ok:

print("Could not read webcam frame.")

break

frame = cv2.flip(frame, 1)

rgb = cv2.cvtColor(frame, cv2.COLOR_BGR2RGB)

mp_image = mp.Image(

image_format=mp.ImageFormat.SRGB,

data=rgb

)

timestamp_ms = max(

int(time.monotonic() * 1000),

last_timestamp_ms + 1

)

last_timestamp_ms = timestamp_ms

result = tracker.detect_for_video(mp_image, timestamp_ms)

active = False

status = "Show two fingers to activate"

if result.hand_landmarks:

hand = result.hand_landmarks[0]

active = is_two_finger_pose(hand)

# Palm centre from wrist and MCP landmarks.

palm_y = (

hand[0].y + hand[5].y + hand[9].y

+ hand[13].y + hand[17].y

) / 5.0

if active:

status = "SCROLL ACTIVE"

if previous_y is not None:

delta = previous_y - palm_y

if abs(delta) >= DEAD_ZONE:

amount = int(-delta * SCROLL_SENSITIVITY)

amount = max(

-MAX_SCROLL_STEP,

min(MAX_SCROLL_STEP, amount)

)

if amount:

mouse.scroll(0, amount)

previous_y = palm_y

else:

previous_y = None

status = "Hand detected - show two fingers"

else:

previous_y = None

status = "No hand detected"

# Draw the landmark skeleton for a visual diagnostic.

# Some MediaPipe versions do not ship these legacy helpers;

# if unavailable, omit this block without affecting detection.

try:

drawing = mp.solutions.drawing_utils

styles = mp.solutions.drawing_styles

drawing.draw_landmarks(

frame,

result.hand_landmarks[0],

mp.solutions.hands.HAND_CONNECTIONS,

styles.get_default_hand_landmarks_style(),

styles.get_default_hand_connections_style()

) if result.hand_landmarks else None

except (AttributeError, TypeError):

pass

cv2.putText(

frame, status, (15, 30),

cv2.FONT_HERSHEY_SIMPLEX, 0.65,

(0, 255, 0) if active else (255, 255, 255), 2

)

cv2.putText(

frame, "Q = quit", (15, 60),

cv2.FONT_HERSHEY_SIMPLEX, 0.55,

(255, 255, 255), 1

)

cv2.imshow("Gesture Control - Scrolling Prototype", frame)

if cv2.waitKey(1) & 0xFF == ord("q"):

break

finally:

camera.release()

cv2.destroyAllWindows()

if __name__ == "__main__":

main()

## 7.3 Run the prototype

# Activate the environment first, then:

python prototype_scroll.py

Open a scrollable page and click inside it so the browser has focus. Show the two-finger pose, then move your hand vertically. Relax the pose to stop. Press Q in the OpenCV preview to quit.

## 7.4 Prototype tuning and known limitations

| Symptom | Adjustment / investigation |
| --- | --- |
| Scroll too fast | Lower SCROLL_SENSITIVITY or MAX_SCROLL_STEP. |
| Scroll too slowly | Increase SCROLL_SENSITIVITY gradually. |
| Jitter while hand is still | Increase DEAD_ZONE and add EMA smoothing. |
| Pose misclassified | Improve lighting, face palm toward camera, refine pose logic, or use joint-angle features. |
| No camera | Try CAMERA_INDEX 1; close other apps using the webcam; check Windows camera permissions. |
| Model not found | Verify models/hand_landmarker.task exists and the filename is exact. |
| Landmark drawing fails | Remove the optional drawing block; tracking and scroll do not require it. |

This initial classifier compares landmark y-coordinates and is orientation-sensitive. A production classifier should use normalized joint angles, hand-relative coordinates, confidence checks, and temporal stability. The simple prototype also does not yet include a dedicated activation hold timer or scroll-rate limiter.

# 8. Production implementation: file-by-file order

| Order | File | Implementation responsibility | Done when |
| --- | --- | --- | --- |
| 1 | camera/capture.py | Camera open/read/release, resolution, frame timestamps, latest-frame buffer. | Camera starts and closes reliably. |
| 2 | camera/hand_tracker.py | MediaPipe model loading, inference, landmarks and handedness normalization. | Returns a stable app-owned data structure. |
| 3 | gestures/poses.py | Pose features and built-in pose classifiers. | Unit tests cover expected poses and non-poses. |
| 4 | gestures/motion.py | Palm-relative movement, swipe direction, velocity and thresholds. | Motion events are stable across frame rates. |
| 5 | gestures/smoothing.py | EMA, hysteresis, debounce and confidence handling. | Jitter does not cause repeated events. |
| 6 | gestures/state_machine.py | Idle, activating, active, releasing, cooldown and tracking-lost states. | All exit paths stop active actions. |
| 7 | actions/scroll.py | Scroll direction, speed mapping, rate limiting and stop. | Scrolling is controllable and bounded. |
| 8 | mappings/validator.py | Validate IDs, gesture/action types, parameter ranges and conflicts. | Invalid profile files are rejected safely. |
| 9 | mappings/registry.py | Resolve semantic events to active-profile actions. | Changing mappings requires no gesture-code changes. |
| 10 | mappings/profile_manager.py | Load/save profiles, defaults, schema migration and active profile. | Profiles persist and can be switched. |
| 11 | ui/main_window.py | Main PySide6 window, navigation and app lifecycle. | UI remains responsive during tracking. |
| 12 | ui/dashboard.py | Camera status, active gesture, Start/Stop and emergency stop. | User can see and control runtime state. |
| 13 | ui/gesture_mapper.py | Gesture/action selectors, hand binding, trigger settings and test mode. | User can create and edit mappings. |
| 14 | ui/profiles.py and ui/settings.py | Profile management, calibration, device selection and preferences. | Settings survive app restart. |
| 15 | actions/volume.py, media.py, brightness.py | Windows-specific action adapters. | Each action is tested independently. |
| 16 | main.py | Compose workers, UI, profile manager and orderly shutdown. | App starts and exits cleanly. |

# 9. Modern desktop UI specification

## 9.1 Main window

Left navigation: Dashboard, Gesture Mapper, Profiles, Settings.

Dashboard: camera preview, tracking status, current gesture, active profile, Start/Stop, emergency stop.

Gesture Mapper: list of mappings, add/edit/disable/delete, conflict warnings, Test Gesture.

Profiles: Reading, Browsing, Media, Custom; duplicate, rename, import, export, switch.

Settings: camera selection, mirror preview, hand preference, sensitivity, scroll speed, activation delay, startup preference.

System tray: show/hide window, pause/resume tracking, emergency stop, quit.

## 9.2 UX and safety requirements

Never silently start camera tracking on first install; ask the user to start it.

Show a persistent, obvious tracking-active indicator.

Provide a global emergency stop that does not depend on hand recognition.

Stop continuous actions on lost tracking, pause, profile switch, shutdown, or worker error.

Require confirmation before enabling sensitive actions or launching external programs.

Do not store webcam frames or hand video by default.

Keep processing local unless a future feature explicitly requires network access.

# 10. Windows action adapters

| Action | Suggested implementation | Considerations |
| --- | --- | --- |
| Mouse scroll | pynput mouse controller | Rate-limit and stop on tracking loss. |
| Keyboard shortcuts | pynput keyboard controller | Validate allowed keys and avoid destructive shortcuts by default. |
| Master volume | pycaw / Windows Core Audio | Set scalar volume and handle mute separately. |
| Media play/pause | Windows media transport controls or supported key events | Test with target media apps; behaviour varies. |
| Brightness | screen-brightness-control where supported | External monitors and some drivers may not support software control. |
| Browser navigation | Configurable keyboard shortcuts | Shortcut behaviour depends on the foreground application. |

All OS actions should be behind a common interface, for example `scroll(delta)`, `set_volume(percent)`, and `send_shortcut(keys)`. Gesture code must not contain Windows API calls.

# 11. Testing and quality assurance

## 11.1 Unit tests

Pose classifier: valid two-finger pose, fist, open palm, ambiguous hand and no hand.

Motion detector: upward/downward movement, diagonal movement, tiny movement and sudden jumps.

Smoothing: jitter suppression, activation threshold and release hysteresis.

State machine: activation hold, release, cooldown, tracking loss and emergency stop.

Mapping validator: valid mapping, missing action, invalid parameter, duplicate mapping ID and conflict.

Profile manager: save, load, malformed file, unknown schema version and default recovery.

## 11.2 Manual test matrix

| Test | Expected result |
| --- | --- |
| Bright and dim room | Tracking remains understandable; app shows low-confidence/no-hand state when appropriate. |
| Hand near frame edge | No runaway motion; tracking loss stops scrolling. |
| Hand briefly occluded | Continuous action stops safely. |
| Two hands visible | Hand binding is consistent with the tested mirror convention. |
| Profile changed during scroll | Scroll stops before new profile becomes active. |
| Emergency stop pressed | All active/repeating actions stop immediately. |
| Camera disconnected | Clear error; UI remains responsive; worker can be restarted. |
| App closed while active | Camera released and workers joined cleanly. |
| Different foreground apps | Scroll and shortcuts behave as documented; no hidden repeated actions. |

## 11.3 Acceptance criteria for MVP

A user can start and stop tracking from the UI.

The webcam preview and hand status update without freezing the interface.

A deliberate scrolling gesture scrolls in the intended direction.

Releasing the gesture or losing the hand stops scrolling.

Scroll speed and sensitivity can be changed.

The active profile and current gesture are visible.

The application shuts down without leaving the camera or worker thread active.

No webcam video is saved by default.

# 12. Packaging and distribution

## 12.1 Prepare the app

Pin and test dependencies in a clean virtual environment.

Add an application icon, version number, and About screen.

Include the MediaPipe .task model in the application bundle or arrange a first-run model download with clear consent and integrity checking.

Store writable settings and profiles in the user's AppData directory, not inside the installation folder.

Log errors to a rotating local log file; do not log frames or sensitive content.

Test on a clean Windows account and a second Windows machine.

## 12.2 Build an executable

PyInstaller is a practical packaging option. Add it to the development requirements after the app is stable.

python -m pip install pyinstaller

# First build a folder-based package for easier debugging.

pyinstaller --noconfirm --windowed --name GestureControl main.py

MediaPipe model files and native package data may need explicit inclusion. Validate the generated `dist/GestureControl` folder on a clean machine before attempting a single-file build. A folder-based build is generally easier to diagnose.

## 12.3 Release checklist

Version and release notes are present.

Dependency and model licences have been reviewed.

Model file is included or fetched securely and verified.

Camera permission and privacy explanation are visible.

Emergency stop and tracking-loss stop have been tested.

Default profiles work on a clean installation.

Uninstaller/removal instructions are documented.

Crash logs do not contain captured webcam images.

# 13. Suggested development schedule

| Milestone | Work | Exit condition |
| --- | --- | --- |
| M1 – Environment | Python environment, packages, model, webcam check. | Hand landmarks appear reliably. |
| M2 – Scroll prototype | Two-finger pose, movement direction, scroll action. | Page scrolls and reliably stops. |
| M3 – Gesture core | Pose/motion classifiers, smoothing, state machine. | Automated tests pass for core logic. |
| M4 – Mapping core | Semantic events, action registry, JSON profiles. | Gesture can be remapped without code edits. |
| M5 – Desktop UI | PySide6 dashboard, worker thread, preview and controls. | No UI freezes during tracking. |
| M6 – Customization | Mapping editor, profiles, sensitivity and test mode. | User can save and switch profiles. |
| M7 – Extra actions | Volume, media, brightness, navigation. | Each action tested on Windows. |
| M8 – Release | Packaging, clean-machine test, documentation. | Installable build passes acceptance checklist. |

Treat this as a milestone sequence rather than a fixed calendar estimate. Hardware compatibility, gesture tuning, and packaging are likely to take more iteration than the initial code suggests.

# 14. Recommended implementation priorities

Build in this order and resist adding features before the current stage is reliable:

First: prove webcam → landmarks → deliberate scroll → reliable stop.

Second: move the prototype into separate camera, gesture, and action modules.

Third: add the PySide6 interface and worker lifecycle.

Fourth: implement profile JSON and the gesture mapper.

Fifth: add pinch volume and media actions.

Sixth: add custom conditions and recorded movement templates.

Finally: package, test, document, and distribute.

# 15. Official references

Python downloads for Windows: https://www.python.org/downloads/windows/

MediaPipe Hand Landmarker guide and model links: https://developers.google.com/edge/mediapipe/solutions/vision/hand_landmarker

MediaPipe Python setup: https://developers.google.com/edge/mediapipe/solutions/setup_python

PySide6 documentation: https://doc.qt.io/qtforpython-6/

OpenCV Python tutorials: https://docs.opencv.org/4.x/d6/d00/tutorial_py_root.html

pynput documentation: https://pynput.readthedocs.io/

pycaw project: https://github.com/AndreMiras/pycaw

PyInstaller documentation: https://pyinstaller.org/en/stable/

# 16. Final project definition

The first complete release should be a Windows desktop utility with a live webcam preview, safe hand tracking, scroll control, a profile system, and a visual gesture mapper. Users should be able to change which supported action a built-in gesture performs without editing source code. Advanced custom gesture recording is a later extension.

First action: create the virtual environment, install the initial dependencies, download the official Hand Landmarker task model, and run the scrolling prototype. Do not start building the full interface until this end-to-end path works.